Ndipoo file transfer

Document:	Project Track
Project Manager: Mc Samuel Shoko

Project Manager	Mc Smauel Shoko
Developers	Kassim Masuku, Mc Samuel Shoko
UI/UX designers	Kassim Masuku, Mc Samuel

## Project Goals

Create a file sharing app that allows users to share files with each other easily.
The app should be cross-platform and should work on both Android and iOS devices.
The app should be secure and should protect the privacy of the users' files.

## Project Scope

The app will be a Flutter app.
The app will allow users to share files with each other using a variety of methods, including Bluetooth, WiFi, and the internet.
The app will be secure and will protect the privacy of the users' files.

## Project Schedule

The project will be completed in 8 weeks.
The following is a tentative schedule of activities:
Week 1: Requirements gathering and planning
Week 2: Development of the user interface
Week 3: Development of the file sharing functionality
Week 4: Development of the security features
Week 5: Testing and bug fixing
Week 6: Deployment to the App Store and Google Play
Week 7: Promotion and marketing
Week 8: Ongoing support and maintenance

## Project Resources

The following resources will be needed to complete the project:
A computer with Flutter installed
A text editor or IDE
A testing device (Android or iOS)

## Project Risks

The following are some of the risks associated with the project:
The project may not be completed on time or within budget.
The app may not be secure or may not protect the privacy of the users' files.
The app may not be well-received by users.

## Project Mitigation Strategies

The following are some of the mitigation strategies for the risks associated with the project:
The project will be carefully planned and managed to minimize the risk of delays or cost overruns.
The security features of the app will be carefully designed and implemented to protect the privacy of the users' files.
The app will be user-tested throughout the development process to ensure that it is well-received by users.

## Project Approvals

The following approvals will be required before the project can be completed:
The project manager will need to approve the project plan.
The users will need to approve the requirements for the app.
The technical team will need to approve the technical design for the app.